# Q3 retro summary

For the team, from the Q3 retro on Thursday. Three actions, each with an owner.

# What went well

The report builder beta shipped on time

On-call handoffs were smoother after the new checklist

Customer interviews every week kept the roadmap honest

# What was hard

Big tables are still slow, and it showed in the beta

Too many meetings in the last two weeks of the quarter

# Actions

| Action | Owner | By |
| --- | --- | --- |
| Profile the table renderer and share findings | Elena | Oct 31 |
| Move the planning review to a written update | Justin | Nov 7 |
| Write up the experiment naming rules | Ines | Nov 4 |

## Numbers

Beta sign-ups: 214

Bugs closed: 38

Open after the quarter: 11

Drafted by Fuzz. Edit anything before it goes out.